# Falcon Team — Sprint 14 Retrospective Notes

Date: 2 March 2026 | Attendees: Rahul Mehta, Ananya Rao, Priya Nandakumar (HR guest), 6 engineers

# What Went Well

The route-planner service migration to the new pathfinding algorithm shipped on schedule and reduced average robot task completion time by 18%.

Zero production incidents this sprint — the first incident-free sprint since Sprint 9.

# What Didn't Go Well

The telemetry-ingest bug backlog grew to 14 open tickets, mostly related to intermittent Kafka consumer lag under high load.

Onboarding for two new engineers was slower than expected due to outdated VPN setup documentation.

# Decisions Made

The team agreed to dedicate 20% of Sprint 15 capacity specifically to reducing the telemetry-ingest backlog.

Ananya Rao will own updating the onboarding guide's VPN setup section by the end of the month.

The team will trial a new on-call rotation length of two weeks instead of one, starting Sprint 16, to reduce context-switching overhead.

# Action Items

1. Rahul Mehta — investigate Kafka consumer lag root cause (due Sprint 15).

2. Ananya Rao — update onboarding guide VPN section (due end of month).

3. Priya Nandakumar — confirm parental leave policy wording is current before the HR portal refresh.